# trac-upgrade-and-migration

# trac-upgrade-and-migration

Trac Upgrade and Migration #############################

.. contents::

We need to perform the following tasks:

- Migrate Trac project to a new host

- Upgrade from Trac==0.12.2 to Trac==1.0.1

- Migrate tickets from old Trac project to new Trac project

Possible solutions to migrate tickets from old Trac project to new Trac project:

- Manual ticket migration

  - allows for intelligent migration of tickets

  - allows for important ticket proceedures to be properly documented in sphinx

  - time consuming

- Export old, import new

  - moves ALL data to new project (even garbage)

  - ticket numbers persist

  - NOT time consuming

- Research and develop a ‘clone to new system’ plugin

  - allows for intelligent migration of tickets

  - allows for important tasks to be documented in Ops Handbook

  - time consuming (plugin development + manual migration)

- Put old Trac into read-only, leave it running till it dies?

  - manual migration of open tickets

  - simple as: chmod 000 pass_file

  - operation headache, confusing to have two tracs

# setup development env from hot-copy of prod

- create hot-copy of trac:

- .. code-block:: bash

- trac-admin /path/to/projenv hotcopy /path/to/backupdir

- create a tar archive of hot backup:

- .. code-block:: bash

- tar -czvf trac-2013-07-2.tar.gz /cars/archive/trac-hot-copy-backup

- on your workstation scp tar archive:

- .. code-block:: bash

- cd ~ mkdir trac cd trac scp old-server:/cars/archive/trac-2013-07-2.tar.gz .

- unarchive:

- .. code-block:: bash

- tar xzvf trac-2013-07-2.tar.gz

- create virtualenv:

- .. code-block:: bash

- cd trac-hot-copy-backup virtualenv .env source .env/bin/activate

- install Genshi==0.6 because Trac==0.12.2 breaks with Genshi==0.7:

- .. code-block:: bash

- pip install Genshi==0.6

- install Trac==0.12.2:

- .. code-block:: bash

- pip install Trac==0.12.2

- test setup:

- .. code-block:: bash

- tracd –port=8800 –env-parent-dir ~/trac/

- open browser to http://127.0.0.1:8800

# upgrade from Trac==0.12.2 to Trac==1.0.0

- bring hot-copy tracd server offline

- Update the Trac Code to Trac==1.0:

- .. code-block:: bash

- # optional, but these directories are no longer used #rm -rf ~/trac/trac-hot-copy-backup/htdocs/ ~/trac/trac-hot-copy-backup/templates/ pip install Trac==1.0

- Upgrade the Trac environment:

- .. code-block:: bash

- trac-admin ~/trac/trac-hot-copy-backup upgrade trac-admin ~/trac/trac-hot-copy-backup wiki upgrade

- test setup:

- .. code-block:: bash

- tracd –port=8800 –env-parent-dir ~/trac/

# upgrade again from Trac==1.0.0 to Trac==1.0.1

- bring hot-copy tracd server offline

- Update the Trac Code to Trac==1.0.1:

- .. code-block:: bash

- # optional, but these directories are no longer used #rm -rf ~/trac/trac-hot-copy-backup/htdocs/ ~/trac/trac-hot-copy-backup/templates/ pip install Trac==1.0.1

- Upgrade the Trac environment:

- .. code-block:: bash

- trac-admin ~/trac/trac-hot-copy-backup upgrade trac-admin ~/trac/trac-hot-copy-backup wiki upgrade

- test setup:

- .. code-block:: bash

- tracd –port=8800 –env-parent-dir ~/trac/

# dump ticket tables from hot-copy and import to new project

- move to db directory:

- .. code-block:: bash

- cd ~/trac/trac-hot-copy-backup/db

- dump each table related to tickets:

- .. code-block:: bash

- sqlite3 trac.db “.dump ticket” > trac_ticket.sql sqlite3 trac.db “.dump ticket_change” > trac_ticket_change.sql sqlite3 trac.db “.dump ticket_custom” > trac_ticket_custom.sql sqlite3 trac.db “.dump ticket_template_store” > trac_ticket_template_store.sql sqlite3 trac.db “.dump attachment” > trac_attachment.sql sqlite3 trac.db “.dump milestone” > trac_milestone.sql sqlite3 trac.db “.dump pastes” > trac_pastes.sql

- copy *.sql to the new trac project db directory

- become trac user:

- .. code-block:: bash

- sudo su - trac bash

- import the tables:

- .. code-block:: bash

- cat trac_ticket.sql | sqlite3 trac.db cat trac_ticket_change.sql | sqlite3 trac.db cat trac_ticket_custom.sql | sqlite3 trac.db cat trac_ticket_template_store.sql | sqlite3 trac.db cat trac_attachment.sql | sqlite3 trac.db cat trac_milestone.sql | sqlite3 trac.db cat trac_pastes.sql | sqlite3 trac.db

- copy files/attachments directory from hot-copy to new Trac project. Make sure owner:group is trac:trac:

- .. code-block:: bash

- chown -R trac:trac files/attachments

# trac database tables and explanations

attachment KEEP - meta data for attachment files. Also need underlying attachment directory.

auth_cookie DROP - cookie session data for logged in users

cache DROP - only record: 901198563|1|trac.wiki.api.WikiSystem.pages

component DROP - we plan to create new components via config management

enum DROP - we plan to create new enums (priority, severity, ticket_type, resolution) via config management

milestone KEEP - we have 7 records that need to be moved, Trac defaults to Milestone 1, 2, 3, 4

node_change DROP - empty

pastes KEEP - we need to install paste plugin

permission DROP - we don’t need to migrate old permissions. we need a plan to place in config management

report DROP - we don’t need old reports. we might want to back them up as examples

repository DROP - empty

revision DROP - empty

session DROP - session data for when people logged in and what they did to the trac system

session_attribute DROP - session data for when people logged in and what they did to the trac system

subtickets KEEP but DROP - we might need to transform this data to work with new subticket plugin

system DROP - version numbers of plugins and modules

ticket KEEP - tickets

ticket_change KEEP - ticket history

ticket_custom DROP - ticket custom fields, lots of garbage from old plugins. We will be generating a migration from subticket to new childticket plugin that will insert into this table.

ticket_template_store KEEP - ticket templates which auto fill body message with text, discuss this

version DROP - empty

wiki DROP - discuss, we could migrate everything or we could migrate some pages

# subtickets migration to child ticket plugin

dump out the data and edit with vim

.. code-block:: bash

sqlite3 trac.db sqlite> .mode csv sqlite> .out trac_subtickets.csv sqlite> SELECT child,parent FROM subtickets; sqlite> .exit vim trac_subtickets.csv

run the following search and replace transformations:

.. code-block:: vim

%s/,/,“parent”,“#/g %s/$/”);/g %s/^/INSERT INTO “ticket_custom” VALUES(/g

rename

.. code-block:: bash

cp trac_subtickets.csv trac_ticket_children.sql