trac-upgrade-and-migration
# trac-upgrade-and-migration
Trac Upgrade and Migration #############################
.. contents::
We need to perform the following tasks:
- Migrate Trac project to a new host
- Upgrade from Trac==0.12.2 to Trac==1.0.1
- Migrate tickets from old Trac project to new Trac project
Possible solutions to migrate tickets from old Trac project to new Trac project:
- Manual ticket migration
  - allows for intelligent migration of tickets
  - allows for important ticket proceedures to be properly documented in sphinx
  - time consuming
- Export old, import new
  - moves ALL data to new project (even garbage)
  - ticket numbers persist
  - NOT time consuming
- Research and develop a ‘clone to new system’ plugin
  - allows for intelligent migration of tickets
  - allows for important tasks to be documented in Ops Handbook
  - time consuming (plugin development + manual migration)
- Put old Trac into read-only, leave it running till it dies?
  - manual migration of open tickets
  - simple as: chmod 000 pass_file
  - operation headache, confusing to have two tracs
# setup development env from hot-copy of prod
1. create hot-copy of trac:
  .. code-block:: bash
  trac-admin /path/to/projenv hotcopy /path/to/backupdir
2. create a tar archive of hot backup:
  .. code-block:: bash
  tar -czvf trac-2013-07-2.tar.gz /cars/archive/trac-hot-copy-backup
3. on your workstation scp tar archive:
  .. code-block:: bash
  cd ~ mkdir trac cd trac scp old-server:/cars/archive/trac-2013-07-2.tar.gz .
4. unarchive:
  .. code-block:: bash
  tar xzvf trac-2013-07-2.tar.gz
5. create virtualenv:
  .. code-block:: bash
  cd trac-hot-copy-backup virtualenv .env source .env/bin/activate
6. install Genshi==0.6 because Trac==0.12.2 breaks with Genshi==0.7:
  .. code-block:: bash
  pip install Genshi==0.6
7. install Trac==0.12.2:
  .. code-block:: bash
  pip install Trac==0.12.2
8. test setup:
  .. code-block:: bash
  tracd –port=8800 –env-parent-dir ~/trac/
9. open browser to http://127.0.0.1:8800
# upgrade from Trac==0.12.2 to Trac==1.0.0
1. bring hot-copy tracd server offline
2. Update the Trac Code to Trac==1.0:
  .. code-block:: bash
  # optional, but these directories are no longer used #rm -rf ~/trac/trac-hot-copy-backup/htdocs/ ~/trac/trac-hot-copy-backup/templates/ pip install Trac==1.0
3. Upgrade the Trac environment:
  .. code-block:: bash
  trac-admin ~/trac/trac-hot-copy-backup upgrade trac-admin ~/trac/trac-hot-copy-backup wiki upgrade
4. test setup:
  .. code-block:: bash
  tracd –port=8800 –env-parent-dir ~/trac/
# upgrade again from Trac==1.0.0 to Trac==1.0.1
1. bring hot-copy tracd server offline
2. Update the Trac Code to Trac==1.0.1:
  .. code-block:: bash
  # optional, but these directories are no longer used #rm -rf ~/trac/trac-hot-copy-backup/htdocs/ ~/trac/trac-hot-copy-backup/templates/ pip install Trac==1.0.1
3. Upgrade the Trac environment:
  .. code-block:: bash
  trac-admin ~/trac/trac-hot-copy-backup upgrade trac-admin ~/trac/trac-hot-copy-backup wiki upgrade
4. test setup:
  .. code-block:: bash
  tracd –port=8800 –env-parent-dir ~/trac/
# dump ticket tables from hot-copy and import to new project
1. move to db directory:
  .. code-block:: bash
  cd ~/trac/trac-hot-copy-backup/db
2. dump each table related to tickets:
  .. code-block:: bash
  sqlite3 trac.db “.dump ticket” > trac_ticket.sql sqlite3 trac.db “.dump ticket_change” > trac_ticket_change.sql sqlite3 trac.db “.dump ticket_custom” > trac_ticket_custom.sql sqlite3 trac.db “.dump ticket_template_store” > trac_ticket_template_store.sql sqlite3 trac.db “.dump attachment” > trac_attachment.sql sqlite3 trac.db “.dump milestone” > trac_milestone.sql sqlite3 trac.db “.dump pastes” > trac_pastes.sql
3. copy *.sql to the new trac project db directory
4. become trac user:
  .. code-block:: bash
  sudo su - trac bash
5. import the tables:
  .. code-block:: bash
  cat trac_ticket.sql | sqlite3 trac.db cat trac_ticket_change.sql | sqlite3 trac.db cat trac_ticket_custom.sql | sqlite3 trac.db cat trac_ticket_template_store.sql | sqlite3 trac.db cat trac_attachment.sql | sqlite3 trac.db cat trac_milestone.sql | sqlite3 trac.db cat trac_pastes.sql | sqlite3 trac.db
6. copy files/attachments directory from hot-copy to new Trac project. Make sure owner:group is trac:trac:
  .. code-block:: bash
  chown -R trac:trac files/attachments
# trac database tables and explanations
attachment KEEP - meta data for attachment files. Also need underlying attachment directory.
auth_cookie DROP - cookie session data for logged in users
cache DROP - only record: 901198563|1|trac.wiki.api.WikiSystem.pages
component DROP - we plan to create new components via config management
enum DROP - we plan to create new enums (priority, severity, ticket_type, resolution) via config management
milestone KEEP - we have 7 records that need to be moved, Trac defaults to Milestone 1, 2, 3, 4
node_change DROP - empty
pastes KEEP - we need to install paste plugin
permission DROP - we don’t need to migrate old permissions. we need a plan to place in config management
report DROP - we don’t need old reports. we might want to back them up as examples
repository DROP - empty
revision DROP - empty
session DROP - session data for when people logged in and what they did to the trac system
session_attribute DROP - session data for when people logged in and what they did to the trac system
subtickets KEEP but DROP - we might need to transform this data to work with new subticket plugin
system DROP - version numbers of plugins and modules
ticket KEEP - tickets
ticket_change KEEP - ticket history
ticket_custom DROP - ticket custom fields, lots of garbage from old plugins. We will be generating a migration from subticket to new childticket plugin that will insert into this table.
ticket_template_store KEEP - ticket templates which auto fill body message with text, discuss this
version DROP - empty
wiki DROP - discuss, we could migrate everything or we could migrate some pages
# subtickets migration to child ticket plugin
dump out the data and edit with vim
.. code-block:: bash
sqlite3 trac.db sqlite> .mode csv sqlite> .out trac_subtickets.csv sqlite> SELECT child,parent FROM subtickets; sqlite> .exit vim trac_subtickets.csv
run the following search and replace transformations:
.. code-block:: vim
%s/,/,“parent”,“#/g %s/$/”);/g %s/^/INSERT INTO “ticket_custom” VALUES(/g
rename
.. code-block:: bash
cp trac_subtickets.csv trac_ticket_children.sql